**Daily stand-ups**

*Documentation of our meetings, documenting all important decisions that have been made as a group.*

**22/08/2019**

Group members attending the meeting:  
Alexander, Arnþór, Benjamín, Dagur, Einar and Ólafur

* Decision made to provide a system where people could:

1. Offer services of all kind and buy needed services that are provided through the system
2. Rent out appliances/real estates/equipment, etc. Also rent the appliances/real estate’s/equipment/etc. provided through the system
3. Trade made between users, for example trading real estate for a short period of time.

**29/08/2019 – Part 1**

Group members attending the meeting:  
Alexander, Arnþór, Benjamín and Ólafur

*All of the following points where implemented into the Domain model:*

* We are going to outsource all financial items (for example payments, collection, etc.).
* We are going to outsource the postal service, that is delivery of items that have been sold between different users.
* We are going to outsource all legalization of the firm, for example creation and implementation of terms of service when using SharingEco system as a user.

**29/08/2019 – Part 2**

Group members attending the meeting:  
Alexander, Arnþór, Benjamín, Björn, Dagur and Ólafur

* After talking with the product owner (teacher assistant), it was concluded that the scope of the project was too much and it would be wiser to get going and be good on a smaller scale, and at a later stage (if successful) to widen the scope of the project then. Therefore, the project of SharingEco system was scaled down to just covering “cleaning service”, where individuals and companies working in cleaning could offer their service, and other users could buy from this user their cleaning service.

**30/08/2019**

Group members attending the meeting:  
Arnþór and Benjamín

* Domain diagram changed completely, as well as UserStories and Scenarios of the system SharingEco. These changes where all made according to the changes made to the system on the 29/08 (part 2).
* The domain diagram was simplified, for example:

1) All the sub-categories taken out from staff members.

2) Outsourcing of postal service was removed, as not needed for a cleaning service system.

* Scenarios only focus on one side (instead of several sides) for user – that is that you can register your cleaning service, or you can hire a cleaning service.
* First drafts where made (sketches) for how the system should look from the perspective of a user, what steps he/she would take to implement things. This was done so scenarios made would have some kind of familiarity to what would possible be done in the end product.

**03/09/2019**

Group members attending the meeting:

Arnþór, Einar, Ólafur

* We went over the project to fix minor issues such as typos. No big changes.