**Daily stand-ups**

*Documentation of our meetings, documenting all important decisions that have been made as a group.*

**19/09/2019:**

Group members attending the meeting:  
Alexander, Arnþór, Benjamín, Björn, Dagur, Einar and Ólafur

* Decision made to focus on the following for Sprint 3:
  + That user is able to login with username and password
  + That user is able to register a new user account
  + That user is able to log out of the system
* Tasks divided into two groups:
  + Arnþór, Benjamín and Ólafur focus on ‘New User Registration’
  + Alexander, Björn, Dagur and Einar focus on ‘User LogIn’
* Status on process within the two groups will be discussed within the group as a whole next Thursday (26/9).

**20/09/2019:**

Group members attending the meeting:  
Arnþór, Benjamín and Ólafur

* Arnþór will update old code (from sprint 2) so it can withstand getting all information from user at the same time, and update the tests for that part of coding.
* Discussion about how the functionality of new user registration made (see picture in docs folder)
* Ideas about having all validation checks on the server side, rather than on client side, as it will make it easier to expand from one platform (for example Android) to another (for example IOS). But will be discussed as a group with all members at a later stage.
* Design of the coverage tests drawn (see picture), how to implement the coverage tests

**26/09/2019:**

Group members attending the meeting:  
Alexander, Arnþór, Benjamín, Björn, Dagur, Einar and Ólafur

* Group 1 (New User Registration): Went over what had been done, and what the process is with the coding of ‘New user registration’
* Group 2 (Log In): Broke down the subtasks for login
  + Assigned the subtasks between members
* Decided to have a deadline for all subtasks the 1.October 2019 (Tuesday) and have a meeting the same day to finish up what is still undone (or need of improvements)

**01/10/2019:**

Group members attending the meeting:  
Alexander, Arnþór, Benjamín, Björn, Dagur and Ólafur  
Einar came later in the day.

* Main menu function dropped, so the backend is comparable to the end product of the system (with frontend in mind)
* Get all users was changed to dictionary, instead of a JSON string.
* Final implementation finalized:
  + User login
  + User logout
  + New user registration and validation for user input
  + Testing
  + Review and comment code
* Decided to finalize what’s left over and be in contact over the group chat.

**10/10/2019 – Definition of done**

* Decided to have the definition of done as:
  + Code have been reviewed by another group member, where the group member has notified the programmer about issues found in code, so he can review and fix.
  + That code is tested, and all tests (incl. edge cases) runs sufficiently without errors, plus test coverage is at least 50% and the html file for coverage is created with the test result.
  + In review section in Gitlab (Issues), when code has been reviewed and tested, every item for the sprint been moved to “Closed”.