**Daily stand-ups**

*Documentation of our meetings, documenting all important decisions that have been made as a group.*

**17/10/2019:**

Group members attending the meeting:   
Alexander, Arnþór, Björn, Dagur, Einar and Ólafur

* Sprint retrospective for sprint 4
* We’re working with the UI sketches that we did in sprint 4 under *“other documents”*
* Decided to split each user story up into a window in the system and each group member picked a specific story they would like to work on.
* What we want to have accomplished before the next meeting:
  + Each one of us finishes the window that they picked, i.e. it does not need any function, just so everything has structure.
* In the next meeting we will then connect the windows together, rather sooner than later. And then start working on the functional part.

**24/10/2019:**

Group members attending the meeting:   
Alexander, Arnþór, Benjamín, Einar and Ólafur (had to leave early)

* Hold a meeting with the Product Owner (TA), went through what is finished, the structure of windows, what the next steps are and the structure of the tasks.
* Discussed how to implement the connection between the windows, and how to connect to server / database to get information within the system.
* Sketched up our ideas, before we started to implement the connections.
* We decided to not have a handler through all the possible windows within the system. Instead we decided to have direct connections between windows.
  + Pros: Much faster to program since group members don’t all need to program in the same file (at the same time).
  + Cons: Much harder to maintain in the long run.
* Decision made to have all the window calls within a class, for better maintenance and simplicity.
* Next steps:
  1. Each group member connects a window to other windows
  2. Each group member implements window functionality
* Next meeting, when these steps **should** all be done, will be on Tuesday 29.October 2019.

**28/10/2019:**

Group members attending the meeting:   
Alexander, Arnþór and Benjamín

* Had a look over what had been implemented by Alexander to connect to the server, using PySimpleGUI
* Divided the tasks that had not been implemented yet, getting all the information from database (backend) into each and every window using PySimpleGUI.
* Agreed upon discussing issues between each other using Messenger.
* Later decision to be made on who will make the video, showing the system when fully functional.